#### Final Year Project Portfolio

(rev. 2)

Submitted for the

BSc Degree in Software Engineering

April 2000

A Modular Architecture Independent Multiprocessing Capable Hardware Abstraction Layer

by

Niall Douglas

# Index of Contents

##### Chapter										        Page No

1: Introduction										3

2: The Source Structure									4

3: The Manuals										5

4: Bibliography										7

# Chapter 1: Introduction

This portfolio represents the work in progress which is my final year project to construct a modular architecture independent multiprocessing capable Hardware Abstraction Layer.

### Successes

- I have written the modules:

- Boards/ARMulator/BoardDefines	(in assembler)

- Core/ARM/4/ARMCache		(in assembler)

- Core/ARM/4/ARMCore		(in assembler)

- Core/ARM/4/ARMMMU		(in assembler)

- Core/ARM/Entry			(in assembler)

- Core/ARM/Excepts		(in assembler)

- Core/io/DebugIO			(in C)

- UARTs/Angel/driver		(in assembler)

- UARTs/Demon/driver		(in assembler)

- I have ported Jean Labrosse’s U/COS II Real Time Operating System to the HAL

- I have successfully executed the U/COS II example programs in the ARMulator, an emulated ARM

- I have produced state-of-the-art documentation prototypes which are awaiting approval

### Problems

- The ARM Software Development Toolkit v2.50 60 day trial expired prematurely, hence forcing my fallback to SDT v2.0 available free. This toolkit is extremely antiquated, buggy and offers rudimentary debug facilities. Development speed has been severely hampered by the use of this toolkit.

- My initial development hardware, the Atmel EB01 ARM development board, uses the Angel debugger. Only ARM SDT v2.11 and later support the use of the Angel debugger. Hence I am unable to run my project on real hardware. This has also severely hampered development.

- I was unable to obtain the ARM Multi-ICE unit to aid debugging. Hence I had to use the normal variants of  the Angel and Demon debuggers which are very intrusive and require RTOS support. Interactions between the debugger and the project has further slowed development.

- My computer’s hard drive failed shortly after the start of the new semester. This has introduced a further three to four week loss of development time.

- The multiprocessor hardware I was promised has failed to materialise. The company in question has fallen completely silent regarding whether it is even still in development.

### Conclusions

I now believe my original plans for this project are unlikely to succeed given the course of recent events. I have been hampered by tools with which no professional would work commercially and a suitable dose of bad luck and misfortune. The lack of multiprocessor hardware makes it impossible to demonstrate the project running on such hardware. Furthermore, it makes it difficult to develop and test multiprocessor code especially as there is no multiprocessor emulator available to me. However, I still plan to include multiprocessor support within the HAL, even if it is untestable and undemonstrable.

Hence, I have revised my timetable to reflect recent events:

### Timetable

| Week 19: | Submit portfolio |
| --- | --- |
| Weeks 19-23: | Get project running on Atmel EB01 hardware. Write documentation. |
| Week 24: | Submit project |

It is my belief that most of the aims of the initial report are still attainable. It is my intention to deliver such a project in week 24.

Niall Douglas

29th February 2000

# Chapter 2: The Source Structure

The source file structure has been designed to group portable files and architecture-dependent files in a intuitive and logical fashion.

The Project Source Structure

The Core directory holds the HAL core files which do not change across ports to a similar platform (eg; Arm7 to StrongARM). This includes the architecture dependent files (eg; ARM related files go within the ARM directory) and the portable files (eg; RemoteProcessor, PCI, io, Blitter etc).

The UARTs directory holds the serial port (UART) driver files. Here we see only the Demon and Angel UART drivers which indirect serial port activities through the debugger to its console. These are expected to be written in C but can be in assembler if something is gained or nothing is lost by it.

The Boards directory holds specific board support configuration and codes. The BoardDefines file is the most important – this describes the board to the HAL and also configures the use of ancillary board code files. The AT91 board has a Timer module which is a driver for the AT91 timer interrupt system. This is used by U/COS II to perform interrupt driven task switches and to maintain a system clock.

# Chapter 3: The Manuals

### Introduction

As any software engineer worth their salt will tell you, good documentation makes a huge difference in the learning curve required to master any new tool. It is a part of a product which is often dismissed as unimportant or secondary to the quality or feature set of a software product, but this is a foolhardy mistake. It is as important, some may say even more important, than the product itself.

I have spent many years looking at computer software manuals, and through my various professional positions I have worked with many forms and variants of computer documentation. To date, I have encountered no form of printed documentation which surpasses the RISC-OS 2 Programmer’s Reference Manuals as produced by Acorn Computers Ltd. in 1989 (ISBN: 1 85250 061 1).

These manuals were characterised by spring-bound pages, lots of whitespace for errata corrections and annotations and ingenious formatting and layout to aid quick indexing by the human hand. I have borrowed much from these manuals which were considerably ahead of their time.

However, this documentation was produced over a decade ago now and much has moved on, especially in the area of online documentation. It was my great wish that the manuals for this project also reflect this new era of the internet, online manuals and the ability to refer to documentation on the same screen being used to develop your software.

Hence I have written the manuals in HTML which is not only easy to use electronically, it can also be printed out with the subsequent addition of usefulness only allowed through having it in hard copy.

### Features of the project manuals

- Completely written in compliant HTML v3.0

- Renders correctly in all HTML v3.0 compliant web browsers (eg; Microsoft Internet Explorer v2.0 and after). Netscape’s Navigator web browser introduces cosmetic rendering glitches.

- Automatically reformats itself without breakage according to page size. This allows the pages to be placed anywhere on screen so they do not annoy the user.

- Text can be made bigger for visually impaired users without loss or breakage of formatting.

- Use of field entries creates consistency and ease of lookup within each API entry

### Details

The manuals are based on judicious use of HTML tables to allow auto-formatting of the page according to its size and layout to still allow its usefulness. For example, figure A below shows a manual page at A4 width – figure B shows the same page considerably thinner. As you will notice, the manual content remains very readable and auto reformatted appropriately.

Each page is also laid out in a special way:

Name of API is at right hand side of page to aid quick finding (one scrolls the window or leafs through pages on their right)

For each API listing, there are these field entries in the left hand column. This aids the programmer in finding the information about this API quickly and consistently

This entry shows what happens to the interrupt status during operation. If IRQ’s or FIQ’s are disabled, this indicates a possible interrupt latency for the duration of this call

This entry shows what processor mode this operation runs within. Context switching may be disabled for non User32 mode code on some operating systems – this may add task swap latency or otherwise affect operations

This entry shows what memory is altered by this operation. This partly indicates the reentrancy ability of this operation – if no memory is altered, this call is fully reentrant. If it only alters zero-page memory, it may be called at times when DRAM is disabled or not available.

# Chapter 4: Bibliography

The RISC-OS 2 Programmer’s Reference Manuals (pub. 1989, ISBN: 1-85250-063-8), by Acorn Computers Ltd. Web ref: http://www.acorn.co.uk

The Microsoft Developer Studio v5 online documentation, by Microsoft. Web ref: http://www.microsoft.com

MicroC/OS-II The Real-Time Kernel (pub. October 1998, ISBN: 0-87930-543-6), by Jean J. Labrosse. Web ref: http://www.ucos-ii.com

uHAL for the DEC StrongARM, by Dave Rusling at the Digital Equipment Corporation’s StrongARM division. Web ref: http://developer.intel.com/design/strong/swsup/

ARM reference materials, by ARM Ltd. Web ref: http://www.arm.com/

The AT91M40400 microcontroller documentation, by Atmel Corporation. Web ref: http://www.atmel.com/atmel/products/prod35.htm

eCOS public-domain embedded RTOS, by Cygnus. Web ref: http://sourceware.cygnus.com/ecos

The ITRON project, by the TRON association. Web ref: http://www.itron.gr.jp/home-e.html

The LH77790 microcontroller documentation, by Sharp Ltd. Web ref: http://www.sharp.co.jp/ic/datasheet/micon/32bitarm/lh77790.htm

The CL-PS7111 microcontroller documentation, by Cirrus Logic. Web ref: http://www.cirrus.com/products/overviews/ps7111.html