What I have done since the 30th December 1999:

- Moved the christmas development code backwards to work with SDT v2.0

- Spent many hours getting the SDT v2.0 debugger to allow me to examine variable contents (it couldn't find the debug files for some obscure reason). Eventually resolved for some source files

- Reorganised memory structures after finding some structures were overlapping. Cleaned up memory layout defines

- Implemented considerable amounts of debug macros to help find why task switching had broken (register dump macros etc)

- Reworked Core/ARM/Entry.s (the startup on reset code) and the BoardDefine’d macros (these are user configurable and change between ARM architectures) to be more efficient, configurable and consistent

- Overhauled ExceptH module and added ability for it to shift itself out of the way to call a former exception handling routine. This is intended to allow ExceptH and the HAL to coexist happily with the Demon or Angel debuggers which also require the use of these vectors.

- Spent considerable time reviewing existing forms of computer software documentation and from this invented a prototype for documentation of HAL API’s

Successes:

- Found task-swapping problem, fixed. Now U/COS example1.c program runs correctly within the ARMulator.

- First piece of API documentation written. It correctly auto-sizes and auto-reformats itself according to size and shape of its container (written in HTML).

Recent problems:

- ARM SDT v2.0 has antique debugging facilities (circa 1990) in an unstable buggy ARMulator and quirky windows interface. This has made development considerably slower than usual.

- I lost three weeks of development time after the end of the exam period due to testing my new home-built computer (my old one's hard drive blew up necessitating an emergency copy to a friend's hard drive). It turned out my new motherboard was faulty, hence I have fallen back to using my old motherboard. Only once I had a stable machine did I copy my project materials onto my new setup.

- I have not tried installing the ARM SDT v2.50 onto my new setup as I may need its sixty day trial period for the project demonstration after the Easter break. Hence I still cannot run my project on real hardware.

Possible solutions:

- A replacement motherboard is on its way. Once here, I will have the parts to build a new secondary machine which will be considered expendable when making the ARM SDT v2.5 evaluation install for a second 60 day trial period

- ARM have just released an evaluation version of v3.0 of their SDT. I have ordered a copy in anticipation of getting another 45 days of evaluation time

Niall Douglas

28th February 2000